Kriterion — Full Development Workflow Schedule

Your approach is actually ideal for this kind of project:

- Use AI agents for repetitive/scaffold-heavy work

- Use manual effort only for architecture decisions, debugging, integration, and polishing

- Keep phases modular so agents can work independently

Since you're using:

- GitHub Copilot

- Ollama

- Qwen2.5 72B

- Claude-code style terminal workflows

…the best strategy is:

- YOU define architecture and flow

- AGENTS generate modules/components/services

- YOU integrate and validate

- AGENTS refactor/tests/docs later

PROJECT EXECUTION STRATEGY

Development Philosophy

Human Responsibilities

You should manually handle:

- Architecture decisions

- Database schema validation

- API contract verification

- Security decisions

- Integration debugging

- Final UI polishing

- Deployment

AI Agent Responsibilities

Agents should handle:

- Boilerplate generation

- CRUD generation

- React component scaffolding

- DTO/model creation

- API service generation

- Validation code

- Chart components

- OCR integration scaffolding

- Unit tests

- Documentation

OVERALL PHASES

| Phase | Goal | Priority |
| --- | --- | --- |
| Phase 0 | Planning & Architecture | Critical |
| Phase 1 | Project Setup | Critical |
| Phase 2 | Authentication System | Critical |
| Phase 3 | Core Expense Tracking | Critical |
| Phase 4 | Dashboard & Analytics | High |
| Phase 5 | Budgeting System | High |
| Phase 6 | Recurring Transactions | High |
| Phase 7 | Notifications & Alerts | Medium |
| Phase 8 | Export System | Medium |
| Phase 9 | OCR Receipt Scanner | Very High |
| Phase 10 | AI Categorization | Very High |
| Phase 11 | PWA & Offline Support | Medium |
| Phase 12 | Testing & Optimization | Critical |
| Phase 13 | Deployment & DevOps | Critical |
| Phase 14 | Documentation & Presentation | Critical |

PHASE 0 — PLANNING & ARCHITECTURE

Goal

Create the entire technical blueprint before coding.

Tasks

0.1 Finalize Tech Stack

Decide:

- React + Vite

- Tailwind

- Spring Boot OR Node

- MySQL

- JWT auth

- OCR library

- Deployment target

Agent Usage

AI can suggest stacks.
YOU finalize.

0.2 Create Folder Architecture

Frontend:

src/

components/

pages/

hooks/

services/

contexts/

layouts/

utils/

Backend:

controllers/

services/

repositories/

models/

dto/

security/

config/

Agent Usage

Perfect AI task.

0.3 Database Schema Design

Tables:

- users

- transactions

- categories

- budgets

- recurring_transactions

- notifications

Optional:

- receipts

- ai_logs

IMPORTANT

Do this carefully manually.

AI can assist but YOU validate relationships.

0.4 API Contract Planning

Define:

- endpoints

- request formats

- response formats

Example:

POST /api/auth/login

GET /api/transactions

POST /api/budget

This prevents future chaos.

PHASE 1 — PROJECT SETUP

Goal

Create development environment and repository structure.

Tasks

1.1 Initialize GitHub Repository

Tasks:

- Create repo

- Setup README

- Setup branches

Recommended:

main

dev

feature/*

1.2 Setup Frontend

Agent Tasks:

- Create React app

- Configure Tailwind

- Setup routing

- Setup Axios

- Setup folder structure

1.3 Setup Backend

Agent Tasks:

- Initialize Spring Boot project

- Add dependencies

- Configure MySQL

- Setup environment configs

1.4 Setup Database

Tasks:

- MySQL schema

- migration scripts

Recommended:

- Flyway
OR

- Liquibase

1.5 Setup Development Standards

Create:

- ESLint

- Prettier

- Husky hooks

Agent-friendly task.

PHASE 2 — AUTHENTICATION SYSTEM

Goal

Secure user system.

Tasks

2.1 User Registration

Features:

- email validation

- password hashing

- duplicate prevention

AI can generate entire module.

2.2 Login System

Features:

- JWT generation

- session handling

- refresh tokens

2.3 Route Protection

Frontend:

- protected routes

Backend:

- auth middleware

- JWT verification

2.4 Password Security

Tasks:

- BCrypt

- secure token storage

- rate limiting

YOU verify security manually.

PHASE 3 — CORE EXPENSE TRACKING

Goal

Main app functionality.

Tasks

3.1 Transaction CRUD

Features:

- add transaction

- edit

- delete

- list

3.2 Categories System

Default categories:

- food

- transport

- shopping

- bills

Optional custom categories.

3.3 Transaction Filtering

Features:

- date filter

- category filter

- search

3.4 Balance Calculations

Compute:

- total income

- expenses

- remaining balance

Agent Usage

This whole phase is highly AI-automatable.

PHASE 4 — DASHBOARD & ANALYTICS

Goal

Visualization system.

Tasks

4.1 Dashboard UI

Cards:

- total balance

- monthly expense

- savings

4.2 Charts

Charts:

- pie chart

- monthly trends

- category breakdown

Use:

- Chart.js
OR

- Recharts

4.3 Analytics Engine

Generate:

- spending trends

- top categories

- weekly insights

PHASE 5 — BUDGETING SYSTEM

Goal

Budget management.

Tasks

5.1 Monthly Budgets

User sets:

- category limits

- total monthly budget

5.2 Budget Tracking Logic

Calculate:

spent / limit

5.3 Budget Warnings

Trigger alerts:

- 80%

- exceeded

PHASE 6 — RECURRING TRANSACTIONS

Goal

Automate repeated entries.

Tasks

6.1 Recurrence Rules

Types:

- daily

- weekly

- monthly

6.2 Scheduler

Backend cron job:

- generate future transactions

6.3 Reminder Logic

Notify before due date.

PHASE 7 — NOTIFICATIONS & ALERTS

Goal

Real-time user awareness.

Tasks

7.1 Email Notifications

Use:

- Nodemailer
OR

- Spring Mail

7.2 Push Notifications

Optional advanced feature.

7.3 Event System

Triggers:

- budget exceeded

- recurring bill

- suspicious spending

PHASE 8 — EXPORT SYSTEM

Goal

Data portability.

Tasks

8.1 CSV Export

Transactions export.

8.2 PDF Reports

Generate:

- monthly report

- yearly report

8.3 Backup System

Optional:

- cloud sync

PHASE 9 — OCR RECEIPT SCANNER

Goal

Major showcase feature.

Tasks

9.1 Receipt Upload UI

Features:

- drag/drop

- preview

9.2 OCR Extraction

Extract:

- merchant

- amount

- date

Use:

- Tesseract.js

9.3 Auto-fill Transaction Form

OCR data populates fields automatically.

9.4 Error Correction UI

User verifies OCR results.

PHASE 10 — AI AUTO-CATEGORIZATION

Goal

Smart transaction classification.

Tasks

10.1 Rule-Based Categorization

Examples:

Swiggy -> Food

Uber -> Transport

10.2 AI Classification Engine

Later enhancement:

- embeddings

- local LLM

- semantic matching

Qwen can help generate heuristics.

10.3 Learning System

Store:

- corrected predictions

Improve future suggestions.

PHASE 11 — PWA & OFFLINE SUPPORT

Goal

Offline-first finance tracker.

Tasks

11.1 Service Workers

Cache assets.

11.2 IndexedDB

Store offline transactions.

11.3 Sync Engine

Auto-sync when online.

PHASE 12 — TESTING & OPTIMIZATION

Goal

Stability and production readiness.

Tasks

12.1 Backend Testing

- API tests

- auth tests

12.2 Frontend Testing

- component tests

- integration tests

12.3 Security Audit

Check:

- SQL injection

- XSS

- JWT vulnerabilities

VERY IMPORTANT manual review.

12.4 Performance Optimization

Tasks:

- lazy loading

- memoization

- DB indexing

PHASE 13 — DEPLOYMENT & DEVOPS

Goal

Production deployment.

Tasks

13.1 Frontend Deployment

Use:

- Vercel
OR

- Netlify

13.2 Backend Deployment

Use:

- Render

- Railway

- VPS

13.3 Database Hosting

Use:

- Neon

- PlanetScale

- Railway MySQL

13.4 CI/CD

GitHub Actions:

- tests

- linting

- deployment

AI can generate workflow files easily.

PHASE 14 — DOCUMENTATION & PRESENTATION

Goal

Academic + portfolio polish.

Tasks

14.1 README

Include:

- setup

- screenshots

- architecture

- features

14.2 Architecture Diagram

Create:

- frontend/backend flow

- DB schema

14.3 PPT & Demo

Include:

- problem statement

- features

- OCR showcase

- AI showcase

BEST AI AGENT WORKFLOW

Use AI For

| Task | AI Suitability |
| --- | --- |
| CRUD APIs | Excellent |
| React forms | Excellent |
| DTOs/models | Excellent |
| Tailwind UI scaffolds | Excellent |
| Charts | Excellent |
| Validation | Excellent |
| Tests | Excellent |
| Boilerplate | Excellent |

DO NOT FULLY TRUST AI FOR

| Task | Why |
| --- | --- |
| Authentication security | Vulnerable mistakes |
| DB relationships | Logic bugs |
| Financial calculations | Precision issues |
| Deployment secrets | Security |
| OCR parsing edge cases | Hallucinations |
| Business logic validation | Hidden bugs |

SUGGESTED DEVELOPMENT ORDER

Week 1

- Planning

- Setup

- Authentication

Week 2

- Transactions

- Dashboard

- Budgeting

Week 3

- Recurring

- Notifications

- Export

Week 4

- OCR

- AI categorization

Week 5

- Testing

- Deployment

- Documentation

MOST IMPORTANT RULE

Never let the agent:

- modify multiple systems at once

- generate huge files blindly

- refactor entire architecture automatically

Instead:

- small modular prompts

- isolated tasks

- review every generated module

That gives the best results with Copilot + Qwen workflows.